## Slide 1: Team 808 Scalable ESU
TA Check-In: 04/20/2023

## Slide 2: Sonal Tamrakar
What I planned to accomplish in the last 2 weeks
  Finish Acceptance Plan
  Start with poster
What I actually accomplished in the last 2 weeks
  FInish Poster
  Box setup completed
  Measured our system with bacon/saline gauze
What I expect to accomplish in the next 2 weeks
  Get ready for EXPO

## Slide 3: Rustin Chang
What I planned to accomplish in the last 2 weeks
  Put some finishing touches on the project (set up in the box and scope probe placements)
  Work on Expo poster
What I actually accomplished in the last 2 weeks
  Finished up the project
  Finished the expo poster
What I expect to accomplish in the next 2 weeks
  Buying more stuff to fry with the bizact
  Figure out table set up
  EXPO!!!!!!!

## Slide 4: Ali Moran
What I planned to accomplish in the last 2 weeks
  fix float conversion error
  fix graphing - either horrid and innacurate or freezes the gui
  homogenize data input from the board
What I actually accomplished in the last 2 weeks
  float conversion fixed
  graph freezing fixed but now not accepting data
  data input is now clean
What I expect to accomplish in the next 2 weeks
  expo
  pracitce elevator pitch more
  finalize gui in the next few days - add extensive comments for next people

## Slide 5: Steven
What I planned to accomplish in the last 2 weeks
  Invert the voltage samples due to the inverting circuit
  Scale down the current samples because of the sensor resistor
  Help with the poster
What I actually accomplished in the last 2 weeks
  Invert the voltage samples due to the inverting circuit
  Scale down the current samples because of the sensor resistor
  Help with the poster
What I expect to accomplish in the next 2 weeks
  Practice the elevator pitch
  EXPO

## Slide 6: Noah Zhao
What I planned to accomplish in the last 2 weeks
  Complete enclosure
  Acceptance testing
  Poster
What I actually accomplished in the last 2 weeks
  Complete enclosure
  Acceptance testing
  Poster
What I expect to accomplish in the next 2 weeks
  Expo preparation
  Learn all system modules in depth
  Last product manual update

## Slide 7: Daniel Chun
What I planned to accomplish in the last 2 weeks
  Finish final touches on hardware
What I actually accomplished in the last 2 weeks
  Finished our project for expo
  Began finalizing preparations for expo
What I expect to accomplish in the next 2 weeks
  Continue preparations for expo
  Finish product manual