## Slide 1: Team 808 Scalable ESU
TA Check-In: 2/23/2023

## Slide 2: Sonal Tamrakar

## Slide 3: Rustin Chang
What I planned to accomplish in the last 2 weeks
  Finish CDR
  finish winding the transformers and inductors
  order parts for the rf tank
What I actually accomplished in the last 2 weeks
  Finished the CDR
  Finished winding the transformers and inductors
  Ordered parts for the RF tank
What I expect to accomplish in the next 2 weeks
  Integration test #2
  have second pcb assembled
  cleaning up wiring setup for testing

## Slide 4: Ali Moran
What I planned to accomplish in the last 2 weeks
  GUI development
What I actually accomplished in the last 2 weeks
  GUI development
  GUI testing and debugging
What I expect to accomplish in the next 2 weeks
  More thorough GUI testing and cleanup
  Solder magnetics custom pcb
  product manual update

## Slide 5: Steven
What I planned to accomplish in the last 2 weeks
  CDR Presentation
  Integration Test1
What I actually accomplished in the last 2 weeks
  CDR Presentation
  Integration Test1
What I expect to accomplish in the next 2 weeks
  Synchronization in ADCs

## Slide 6: Noah Zhao
What I planned to accomplish in the last 2 weeks
  Wind magnetics
  CDR
  Integration Test 1
What I actually accomplished in the last 2 weeks
  Wind magnetics
  CDR
  Integration Test 1
What I expect to accomplish in the next 2 weeks
  Prepare for integration test 2
  Product manual revisions

## Slide 7: Daniel Chun
What I planned to accomplish in the last 2 weeks
  RF Tank prototyping
  Purchase all components for RF Tank and Sensors
What I actually accomplished in the last 2 weeks
  Purchased all components
  Winded transformers
What I expect to accomplish in the next 2 weeks
  Finish preparations for RF Tank integration test
  Begin preparations for last integration test