## Slide 1: Team 808 Scalable ESU
TA Check-In: 2/23/2023

## Slide 2: Sonal Tamrakar
What I planned to accomplish in the last 2 weeks
  Solder the I/V sensors / Solder sense resistor
  Install extruded heatsinks on FETs
  Develop ideas on what to display at the EXPO
What I actually accomplished in the last 2 weeks
  Successfully soldered the I/V sensors
  Finished 2nd Integration Test Demo
What I expect to accomplish in the next 2 weeks
  Phoenix connector on 2nd Board
  Drill GND pads
  System Integration #3

## Slide 3: Rustin Chang
What I planned to accomplish in the last 2 weeks
  Integration test #2
  have second pcb assembled
  order parts for the rf tank
What I actually accomplished in the last 2 weeks
  Finished integration test #2
  Finished assembling the second pcb
  ordered parts for the rf tank
What I expect to accomplish in the next 2 weeks
  Integration test #3
  have mounting set up for system/ fix some of the wiring
  product manual update/prepare for acceptance test

## Slide 4: Ali Moran
What I planned to accomplish in the last 2 weeks
  GUI development
  Product manual update
What I actually accomplished in the last 2 weeks
  GUI development
  Prouduct manual update
What I expect to accomplish in the next 2 weeks
  Implement timing loop
  Plan control loop for board power, phase sweeping
  product manual update

## Slide 5: Steven
What I planned to accomplish in the last 2 weeks
  Fixed the problem about Synchronization
What I actually accomplished in the last 2 weeks
  Fixed the problem about Synchronization
What I expect to accomplish in the next 2 weeks
  Implement another method to read the ADC

## Slide 6: Noah Zhao
What I planned to accomplish in the last 2 weeks
  Wind magnetics
  CDR
  RMS sampling example
What I actually accomplished in the last 2 weeks
  Wind magnetics
  CDR
  RMS sampling example
What I expect to accomplish in the next 2 weeks
  Prepare for integration test 2
  Product manual revisions

## Slide 7: Daniel Chun
What I planned to accomplish in the last 2 weeks
  RF Tank prototyping
What I actually accomplished in the last 2 weeks
  Purchased all components
  Finished functional RF Tank
What I expect to accomplish in the next 2 weeks
  Finish preparations for sensor integration test
  Continue working with the transfer function of our LCC tank